# Settlement Agreement Status Report

May 20, 2024

Information current as of May 18, 2024

Reporting Period February 19, 2024, through May 18, 2024

(Attachment documents shown in bold)

Section X. 117

- CORE Program

i.-viii. The CORE Program and H4H CORE Program no longer exist. All activities 		that were performed under these programs ceased on December 31, 2019.

- Water Delivery

State Parties are no longer required to provide water deliveries under the settlement agreement.

- Service Line Replacement

i.-iii. Reported by the City

iv. Total amount of monies requested by City and paid by State. Note, CHIP amounts represent what was reviewed by the Department of Environment, Great Lakes, and Energy.

| Fund | Paid During Report Period | Total Paid |
| --- | --- | --- |
| WIIN | $3,383,331 | $39,262,656 |
| State Match | $0 | $20,000,000 |
| CHIP (DHHS) | $0 | $10,319,659 |
| State Funding | $0 | $35,534,682 |
| Total | $3,383,331 | $105,116,997 |

v. List of all requests for reimbursement that have been denied in part or in full:

EGLE withheld $328,682.36 in restoration costs as the corresponding addresses hadn’t previously been received as an excavation or replacement.

vi. Copies of any financial or performance auditing results: None

- Tap Water Monitoring

Results of all tap water monitoring conducted at households served by the Flint Water System during the reporting period: Attachments:

- Residential Sampling Report (results during reporting period only)

The residential sampling results workbook contains two spreadsheets. The first is a list of all two-bottle (1-250mL and 1-750mL) kit results and their respective 1L calculated results. The second spreadsheet contains all 1L bottle sample results. The two-bottle kit and the 1L calculated results are not applicable for compliance per the Lead and Copper Rule (LCR). The 1L bottles, however, could be valid for compliance monitoring, but only if the sample meets the requirements of the LCR.  One of those criteria, per direction of the EPA, is the service line at the address must be physically verified by EGLE or the City to qualify as a Tier 1 or Tier 2 site.  The service line composition, if known, is reflected in the columns SL Private (owned by resident) and SL Public (owned by city of Flint) on the spreadsheet.  If there is not a specific material listed in the column, it is considered “unknown” at this time.

- Other

- Results of any water quality parameter monitoring conducted for the Flint Water System. See https://www.michigan.gov/flintwater/reports/epa-order-requirements-with-searchable-egle-deq-reports-to-epa The new searchable table format requires entering a word, or portion of a word into the search box: ex. “monthly” will bring up all the Monthly Operational Reports.

- Formal Communications pursuant to the EPA Order during the reporting period.    Attachments:

Letter from EGLE Oswald to Flint Neeley dated December 15, 2023 re: Lead and Copper Monitoring of Drinking Water Taps